PUBLIC NOTICE

Notice is hereby provided in accordance with 14 CFR 158.24 of the City of Killeen’s intent to impose and use Passenger Facility Charges (PFC) from passengers enplaning on air carrier flights from Killeen Regional Airport at Robert Gray Army Airfield. (Click on .pdf file for complete notice)

PDF Public Notice

PUBLIC NOTICE

Notice is hereby provided in accordance with 14 CFR 158.24 of the City of Killeen’s intent to impose and use Passenger Facility Charges (PFC) from passengers enplaning on Air Carrier flights from Killeen Regional Airport at Robert Gray Army Airfield. PFC revenues will be used for the funding of airport improvement projects at Killeen Regional Airport/Robert Gray Army Airfield (GRK), either wholly or in part as follows:

Project 1. Security System Rehabilitation Phase II.

This project replaces the airport's outdated security cameras, access controls, servers, and hardware with updated systems integrated into the current security framework. These upgrades are essential to meet the airport's evolving safety, security, and wildlife management needs. The existing system, installed in 2014, has exceeded its life expectancy, with many components failing and unavailable for repair or replacement.

The design phase of this project has been completed. However, due to the bidder’s inability to comply with FAA grant Buy American requirements, the City has opted to consolidate the construction phase of this project with that of the construction phase of Project No. 4, Passenger Terminal Mechanical Improvements, into a newly proposed project under the new PFC Application, ensuring FAA compliance and simplifying resubmission as a unified construction project. The design phase will be amended to reflect the design-only scope and decreasing the impose and use amount by $137,909.

PFC level:	$4.50

Total PFC revenue to be used for this project:  $12,091

Project 4.  Passenger Terminal Mechanical Improvements.

This project addresses critical infrastructure needs that have not been updated since the terminal's construction in 2004, including:

- Inbound Baggage Carousel System: Replacement needed due to excessive maintenance costs and operational downtime.

- Baggage Handling System Software: Outdated software causing delays requires replacement for efficient operations.

- Pre-Conditioned Air (PCAir) System: Unsupported system needs replacement as parts are unavailable.

- Emergency Generator: Current generator is beyond repair and insufficient for terminal needs.

The design phase of this project is nearly complete. However, since the Security System Rehabilitation Project could not progress to its construction phase due to compliance issues, the City has decided to integrate the construction phases of both projects into the newly proposed PFC Application. The design phase of this project will be amended to reflect the design-only scope, and the construction phase will transition to the new PFC application, decreasing the impose and use amount by $532,410.

PFC level:	$4.50

Total PFC revenue to be used for this project:	$29,653

Proposed charge effective date:  February 1, 2026

Estimated charge expiration date: July 1, 2027

Total estimated PFC revenue to be collected for this application: $894,612

Written comments concerning this notice of intent must be mailed or delivered to Mr. Mike Wilson, Executive Director of Aviation, 8101 Clear Creek Rd, Box C, Killeen, Texas 76549. Comments must arrive in the office of the Director of Aviation no later than 5:00 PM, March 11, 2025 to be considered.